Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 4/11/2025 |
| --- | --- |
| Team ID | NM2025TMID06168 |
| Project Name | Medical Inventory Management |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

### Product Backlog Table

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Object Creation | USN-1 | As a Salesforce Admin, I can create Product, Supplier, Purchase Order, Order Item, and Inventory Transaction objects to store data. | 3 | High | Santhiya M |
| Sprint-1 | Tabs & App Creation | USN-2 | As a user, I can access created objects via tabs and a Lightning App for better navigation. | 2 | High | Thaiyeba Tasleema S |
| Sprint-2 | Field & Relationship Setup | USN-3 | As an admin, I can define custom fields and relationships (lookups, master-detail) between objects. | 4 | High | Nashrin Fathima K |
| Sprint-2 | Page Layouts & Compact Layouts | USN-4 | As a developer, I can design custom page layouts and compact layouts for easy data visualization. | 3 | Medium | Thaiyeba Tasleema S |
| Sprint-3 | Validation Rules | USN-5 | As a system admin, I can apply validation rules to prevent incorrect or incomplete data entry. | 3 | High | Santhiya M |
| Sprint-3 | Profiles, Roles & Permission Sets | USN-6 | As a Salesforce admin, I can configure profiles, roles, and permission sets for secure data access. | 2 | High | Kesava Priya G |
| Sprint-4 | Flows & Triggers | USN-7 | As a developer, I can implement Flows and Triggers for automating stock updates and expiry alerts. | 4 | High | Nashrin Fathima K |
| Sprint-4 | Reports & Dashboards | USN-8 | As an end user, I can generate reports and dashboards for product tracking, supplier performance, and expiry monitoring. | 4 | Medium | Kesava Priya G |
| Sprint-5 | Testing & Documentation | USN-9 | As a tester, I can validate all workflows and document the process for submission. | 3 | Medium | Santhiya M |

# Project Tracker, Velocity & Burndown Chart (4 Marks)

### Project Tracker Table

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 June 2025 | 06 June 2025 | 20 | 06 June 2025 |
| Sprint-2 | 20 | 6 Days | 07 June 2025 | 12 June 2025 | 20 | 12 June 2025 |
| Sprint-3 | 20 | 6 Days | 13 June 2025 | 18 June 2025 | 19 | 18 June 2025 |
| Sprint-4 | 20 | 6 Days | 19 June 2025 | 24 June 2025 | 20 | 24 June 2025 |
| Sprint-5 | 20 | 6 Days | 25 June 2025 | 30 June 2025 | 19 | 30 June 2025 |

### Velocity Calculation

Average Velocity=Total Story Points CompletedTotal Duration (Days)

Total = (98 points / 30 days) → Velocity = 3.26 points/day

This indicates a steady sprint performance with consistent story completion across all phases.

### Burndown Chart

A Burndown Chart visually represents the remaining story points versus time across sprints.
It helps the team monitor progress, identify sprint delays, and ensure project completion aligns with planned timelines.

- X-axis: Sprint days (1–30)

- Y-axis: Remaining story points (100 → 0)

- The chart trends downward smoothly, showing continuous completion of tasks toward zero points.

- Slight variation appears in Sprint-3 and Sprint-5 due to validation and testing refinements, but overall progress remained stable.

### References:

- https://www.atlassian.com/agile/project-management

- https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

- https://www.atlassian.com/agile/tutorials/epics

- https://www.atlassian.com/agile/tutorials/sprints

- https://www.atlassian.com/agile/project-management/estimation

- https://www.atlassian.com/agile/tutorials/burndown-charts